## Slide 1: Understanding the Business Objective

## Slide 2: Understanding the Business Objective
  What is the purpose of the project?
  What are the goals and objectives of this project?
  In the eyes of this project, what is success, and how will it be measured?

## Slide 3: Writing and Presenting a Business Case

## Slide 4: Business Case Basics
  What is a Business Case?
  Why is it used?
  When is it used?
  Who creates it?

## Slide 5: What is a Business Case?
A decision-making tool used to determine the effects a particular decision will have on profitability.

## Slide 6: Why is a Business Case Used?
Intended to convince key decision-makers of the merits of a particular course of action.

## Slide 7: When is a Business Case Used?
A business case is done on nearly every action, but not always in a written format.
The business case is created prior to the project being started. This frames up the return on investment prior to taking the action.

## Slide 8: Who Creates a Business Case?
A business case is generally created by a business executive, a business manager, or a business analyst.

## Slide 9: 5 Phases to an Effective Business Case
  Phase 1 - Initial Analysis
  Phase 2 – Determine Potential Solutions
  Phase 3 – Write the Business Case
  Phase 4 – Review Business Case
  Phase 5 – Present the Business Case

## Slide 10: Initial Analysis
Thoroughly understand the problem or opportunity
Determine high level requirements
Identify data needed to support the business case (ROI)
Validate with decision makers the high level return is worth the potential investment
Analyze likelihood project will be approved and if you should continue

## Slide 11: Determine Potential Solutions
Identify all possible solutions to the problem.
  Benefits
  Costs
  Timetable of project
  Time before a return on investment is realized
  Risks
*One of your solutions should be to do nothing

## Slide 12: Writing the Business Case
Executive Summary
Problem Statement
Analysis
Solution Options
Cost-Benefit Analysis
Recommendation

## Slide 13: Review Business Case
Validate problem statement justifies a call to action
Ensure all valid solutions are given
Double check cost-benefit analysis calculations
Objectively dissect your recommendation
Correct any spelling or grammatical mistakes
Ask another person to closely review the document
Get project buy-in of two key stakeholders

## Slide 14: Present the Business Case
Remind yourself, they haven’t seen this before
Clearly define the problem and business need to act
Give your recommendation
Explain the return on investment (ROI)
Touch on each risk, but unless asked, don’t dive in deep
Mention your stakeholder backers
Close the presentation summarizing the benefits and ROI

## Slide 16: Identifying Stakeholders
What is a stakeholder?
  Project team members
  Customer
  Suppliers
  Employees
  City/Community
  Professional organizations
  Any individual impacted by the project
  Any individual to support the project

## Slide 17: Identifying Stakeholders
Why identify stakeholders?
  It increases the chances for success
  Additional ideas
  Varied perspectives
  Gains buy-in
  Increases credibility

## Slide 18: Identifying Stakeholders
How to identify stakeholders to my project?
  Walk through anticipated scope/process
    Beneficiaries of the effort
    Directly involved with the beneficiaries of the effort
    Jobs that may be affected by project or results
    Government officials
    Influencers
    Interest in outcome
  Get ideas from stakeholders as you identify them

## Slide 19: Assigning Stakeholders Responsibilities

## Slide 20: RACI Matrix: Why is it used?
Critical tool to understand and align the responsibilities of stakeholders.

## Slide 21: RACI Matrix: Why is it used?
Alleviates power struggles

## Slide 22: RACI Matrix: Why is it used?
Reduces lack of ownership

## Slide 23: RACI Matrix: Why is it used?
Sets clear expectations!

## Slide 24: RACI Matrix: An Overview

## Slide 25: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed

## Slide 26: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who is/will be doing this task?
Who is assigned to work on this task?

## Slide 27: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who’s head will roll if this goes wrong?
Who has the authority to sign off the work?

## Slide 28: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who can tell me more about this task?
Who are the Subject Matter Experts?

## Slide 29: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who’s work depends on this task?
Who has to be kept update about the progress?

## Slide 30: RACI Matrix: Breakdown

## Slide 31: RACI Matrix: Breakdown

## Slide 32: RACI Matrix: Breakdown